## 🚀 NEXUS DEVELOPMENT ROADMAP

### 🔹 Phase 1: Core Foundation & Planning

Duration: 2–4 weeks

Goals:

- Set up your dev environment

- Finalize system architecture

- Choose toolchains (LLVM, Qt, etc.)

Tasks:

- Project folder structure

- CMake build system setup

- Integrate libraries: LLVM, Qt, Boost, OpenCV, libcurl

- Document architecture and IR spec

- Create UI design guidelines (based on mockups)

Deliverables:

- nexus-core repo initialized

- Architecture PDF & flowcharts

- IR format draft

### 🔹 Phase 2: Intermediate Representation (IR) & Analysis Engine

Duration: 4–6 weeks

Goals:

- Build the IR format

- Create modules for code/binary analysis

Tasks:

- Create LLVM IR wrapper (with custom metadata)

- Build:

  - Source Analyzer

  - Binary Analyzer

  - UI Mapper

  - System Call Rewriter

- Test analysis with sample input (source and binaries)

Deliverables:

- Working IR examples

- Parser + converter tool

- Sample output visualization

### 🔹 Phase 3: NEXUS Runtime Engine (Platform Runtimes)

Duration: 6–10 weeks

Goals:

- Make the IR executable on native platforms

Tasks:

- Runtime skeletons for:

  - Windows (Win32)

  - Linux (GTK, POSIX)

  - macOS (Cocoa)

- Implement:

  - UI rendering logic

  - System call bridging

  - App lifecycle management

- Sandbox app loading

Deliverables:

- Sample “Hello World” NEXUS IR app running natively

- Logs and performance tests

### 🔹 Phase 4: Visual Builder

Duration: 5–7 weeks (can run in parallel)

Goals:

- Let users build apps without code

Tasks:

- Design drag-and-drop interface in Qt

- Implement:

  - UI designer

  - Logic flow editor

  - IR export module

- Integrate OpenCV for screen component scanning

Deliverables:

- GUI Builder prototype

- IR output validation

### 🔹 Phase 5: Build & Packaging System

Duration: 3–5 weeks

Goals:

- Convert IR to native binaries

Tasks:

- Implement:

  - Build targets for .exe, .apk, .dmg, etc.

  - Icon, permission, and metadata bundling

  - CMake automation per target

- Optional: Sign builds automatically

Deliverables:

- Working builds on at least 2 OSs

- Scripted build tool

### 🔹 Phase 6: Polish, Add-ons & Optional Services

Duration: Ongoing

Goals:

- Improve UX, add cloud services, debug

Optional Tasks:

- NEXUS Store backend (host apps)

- Cloud Build system (with auto signing)

- Analytics module (using libcurl to send logs)

Deliverables:

- MVP of full system

- Public release package

## 🛠 Tools Overview (for every phase)

| Component | Tools |
| --- | --- |
| Compiler & IR | LLVM/Clang |
| UI & Builder | Qt, OpenCV |
| System Access | Boost, libcurl |
| Builds | CMake |
| Debugging | GDB/LLDB, Valgrind |
| Docs | Doxygen, Markdown |