✅ NEXUS MVP Feature Checklist
1. Input Parser
• Accept source code inputs (C++, C, Java — start with C++)
• Accept binary inputs (EXE for now)
• Detect and log OS-specific APIs or dependencies
2. Intermediate Representation (IR) Engine
• Design IR structure (logic, UI, platform APIs)
• Convert source code and/or binaries into IR
• Store IR in a portable format (e.g., JSON or LLVM-based)
3. NEXUS Runtime Engine
Target Platforms: Windows and Linux
• Map IR functions to native OS APIs
• Create abstraction layers for basic OS functions (e.g., file access, GUI)
• Execute IR on target OS via runtime engine
4. Compiler/Packager
• Compile IR into native executables
• Package with the required runtime (like Electron bundles Node)
• Output .exe (Windows) and .deb or binary (Linux)
5. Developer Interface
• Basic CLI Tool (nexus-cli)
• nexus build myApp.cpp --target=linux
• nexus convert myApp.exe
• Logging and error output
📅 Development Phases & Timeline
Phase 1: Core IR Design & Parser (1–2 months)
• Design IR structure and format
• Build basic parser for C++ source code
• Log OS-specific elements (WinAPI, POSIX)
Phase 2: Runtime Engine for Windows/Linux (1–2 months)
• Build runtime engine shell for Windows/Linux
• Implement support for file I/O, GUI (basic), system calls
Phase 3: Code Conversion to IR (1 month)
• Develop translator from source to IR
• Begin experimental binary-to-IR conversion (EXE focus)
Phase 4: Compilation & Output (1 month)
• Convert IR back to native apps with NEXUS Runtime attached
• Create cross-compilation tool for Windows/Linux outputs
Phase 5: CLI Tool & MVP Demo (1 month)
• Build CLI interface
• Create a simple example project to demonstrate full flow
• Basic docs and setup instructions
🔄 Future Feature Expansion: Binary App Conversion
Phase 6: Static Analysis & Decompilation (Exploration)
• Use tools like Ghidra, Radare2 to analyze binaries
• Identify functions, strings, UI layout from .exe
• Map known patterns to source-level equivalents
• Focus on simpler, unprotected apps first
Phase 7: Binary-to-IR Translation Engine
• Translate recognized binary structures into IR
• Support GUI frameworks like WinForms or Qt
• Build IR modules for basic app behavior
Phase 8: Emulation Fallback (for Complex Apps)
• Integrate with QEMU/Wine for sandboxed binary execution
• Create wrapper runtime for non-translatable binaries
• Allow I/O hooks and runtime monitoring
Phase 9: Intelligent Decompiler AI (Long-Term)
• Train models on binary/source pairs
• Use AI to assist in generating IR from complex apps
• Continuously improve from user feedback and corrections
Total Timeline: ~5–7 months for MVP, 6–12+ months for advanced binary support